# Project Status Report

Prepared for the operations team. This sample shows how headings, paragraphs and tables come through the Word to PDF conversion.

# Summary

The rollout of the new scheduling system reached all three regional offices this quarter. Average booking time fell from 4 minutes to under 90 seconds, and support tickets about double bookings dropped by 62%.

Two items remain open: the export to the payroll system and training for weekend staff. Both are planned for the first half of next quarter.

| Milestone | Owner | Status | Due |
| --- | --- | --- | --- |
| Pilot in head office | A. Rivera | Done | Mar 14 |
| Regional rollout | J. Chen | Done | May 30 |
| Payroll export | S. Okafor | In progress | Aug 15 |
| Weekend staff training | M. Novak | Planned | Sep 5 |

# Next steps

Finish the payroll export and test it against two pay cycles before switching over. Schedule four short training sessions for weekend staff, recorded for later viewing.